**Sprint 6 - FINAL**

* **10.01 - 19.01**
* **active members:**
  + Asavoaei Gabriela
  + Duluman Andrada
  + Patrascu Adrian
  + Popovici Antonia

**Backlog items planned to be developed during this sprints**

* **Edit page**
* **Fitness instruments**
* **Bugs**
* **Articles page**
* **UI mockups**

We almost finished everything we planned, but dropped the UI mockups.

**User stories**

* *As a user with specific dietary restrictions, I want the ability to customize my meal preferences and filter recipes accordingly, so that the app provides relevant and suitable recipe recommendations.*
* *As a user interested in overall well-being, I want the app to provide educational articles and tips on topics such as mental health, stress management, and sleep, so that I can achieve a holistic approach to fitness.*
* *As a social fitness enthusiast, I want the ability to connect with fellow users, share my workout achievements, and to build a supportive community within the app so that I can foster motivation, exchange fitness tips, and collectively strive towards our health and wellness goals.*
* *As a user with specific fitness goals, I want the app to suggest personalized workout plans with a variety of exercises targeting different muscle groups, so that I have a well-rounded and effective fitness routine.*
* *As a fitness goal-setter, I want the app to estimate and regularly update my Total Daily Energy Expenditure (TDEE) based on my activity level and fitness goals, so that I can tailor my nutritional intake to support my specific objectives, whether it be weight loss, maintenance, or muscle gain.*

**Acceptance criterias**

* to have TDEE calculators
* to have a variety of articles where users can comment and, therefore, interact with each other

**Sprint review**

* we discussed during a meeting
* we almost did everything we planned to do
* we added a variety of articles
* we solved all bugs
* we gave up on some ideas (UI mockups, daily calories tracker etc.)

**Sprint retrospective**

* we met and discussed, solved all bugs together
* the meeting went well, we did the final touches for the project

